Remaining tasks

Open work for the website, software and hardware, with priority and a clear "done when" for each task.

MTRobotics — MT Robotics & Automation

Website · Software · Hardware

Updated October 2026

# How to use this list

- Pick the highest-priority task in your area. P1 blocks sales or the pitch, P2 is needed for the first installations, P3 can wait.

- When a task is done, delete its row and note the change in the commit message.

- Add new tasks to the right table with a "done when" line someone else can check.

Source: Review of MTR-Site, MTR-SOP and the MetriQ BOM by Claude with Thong Huynh, October 2026.

# Website

| # | Task | Done when | Priority |
| --- | --- | --- | --- |
| W-1 | Merge the website pull request | MTR-Site PR #8 is merged to main and the live site shows the new home, MetriQ and About pages | P1 |
| W-2 | Activate the contact form | First test message sent; FormSubmit confirmation email clicked in mtrobotix@gmail.com; a second test arrives | P1 |
| W-3 | Apply the Kick-leg logo everywhere | Nav, footer and social share image use logo concept 18 (favicon already done) | P1 |
| W-4 | Write the real About story | Story section has founder-approved text in English and Vietnamese | P2 |
| W-5 | Confirm MetriQ claims | 100+ parts/s, < 1 mm and > 99.5% are measured on a real line, or the site is changed to measured numbers | P1 |
| W-6 | Add MTR-M specs | MTR-M page shows measured payload, speed, runtime and footprint instead of "coming soon" | P2 |
| W-7 | Decide the robot arm page | Page is either removed or clearly marked "in development, not for sale" | P3 |
| W-8 | Add a first case study | One pilot result (before/after numbers, customer permission) is published | P2 |
| W-9 | Replace duplicate images | The conveyor photo appears once; other slots use real MetriQ photos | P3 |
| W-10 | Fix Vietnamese text wrapping | Home stats and hero do not break mid-word on a 320 px wide phone | P3 |
| W-11 | Set up search and sharing | Site added to Google Search Console, sitemap submitted, share image set for each page | P2 |
| W-12 | Company email on own domain | @mtrobotix email address works and replaces the Gmail address on the site | P2 |

Source: MTR-Site repository and PR #8, October 2026.

# Software

| # | Task | Done when | Priority |
| --- | --- | --- | --- |
| S-1 | Package zero-shot detection | A new defect type is set up by describing it, with no retraining, and works on the demo line the same day | P1 |
| S-2 | Measure accuracy and speed | Test report with parts per second, smallest defect found and catch rate on 3 product types | P1 |
| S-3 | Update approved numbers | Product one-liners matches the test report and the website | P1 |
| S-4 | Reject output | MetriQ fires the I/O module (ADAM-6060) or a PLC signal and the diverter removes the flagged part | P1 |
| S-5 | Shift and batch reports | A PDF or CSV report with counts and defect types is created at the end of each shift | P2 |
| S-6 | Operator screen | Touchscreen shows live pass/fail, counts and a stop/override button | P2 |
| S-7 | Installer and setup checklist | A new unit goes from power-on to inspecting in under 4 hours by following one checklist | P1 |
| S-8 | Document MTR Vision AI Core V3 | MTR Vision AI Core has run, train and deploy steps with no TODOs | P2 |
| S-9 | Remote support and updates | A deployed unit can be updated and checked remotely without a site visit | P2 |
| S-10 | MTR-M navigation | MTR-M maps a room and docks itself to charge, repeatable 10 times in a row | P3 |
| S-11 | SOP file upload | Editors can upload Word, Excel, CSV and PDF files from the SOP editor (today: commit to content/<dept>/attachments/) | P3 |
| S-12 | Quote template and price list | How to quote has an approved price list and a quote template | P1 |

Source: MTR-SOP/content/software, MTR-SOP/content/sales/how-to-quote.md, October 2026.

# Hardware

| # | Task | Done when | Priority |
| --- | --- | --- | --- |
| H-1 | Choose the computer (Pro vs Lite) | Throughput test on Jetson AGX Orin (Option A) and mini PC (Option B) recorded; the line speed each supports is known | P1 |
| H-2 | Build 2 demo stations | Two complete MetriQ stations run on a demo conveyor (one for Vietnam, one for Canada) | P1 |
| H-3 | Fix camera, lens and lighting part numbers | Bill of materials lists exact part numbers and a supplier for each; no "TBD" rows | P1 |
| H-4 | Enclosure and mounting drawings | CAD drawings and a cut list for the enclosure and conveyor mount, stored in the repo | P2 |
| H-5 | Reject kit | Air-jet or pusher diverter with sensor and wiring, tested at line speed | P1 |
| H-6 | Calibration procedure | Step-by-step camera and lighting calibration in the SOP, done by a new person in under 30 minutes | P2 |
| H-7 | Maintenance schedule | Cleaning, inspection and spare-parts list for customers in the SOP | P3 |
| H-8 | Electrical safety certification | Plan and quote for CE (Vietnam/export) and CSA (Canada) approval of the station | P2 |
| H-9 | Supplier quotes for 10 units | Volume quotes for every BOM line, with lead times, to replace single-unit prices | P2 |
| H-10 | MTR-M measurements and motors | Motor chosen (12 V 170 RPM or 24 V 330 RPM), payload, speed and runtime measured | P3 |
| H-11 | Robot arm pick-and-place demo | Arm picks rejected parts from the conveyor in a recorded demo | P3 |

Source: MTR-SOP/content/sales/attachments/metriq-ai-box-bom.xlsx, Google Drive "BOM" sheet (MTR-M motors), October 2026.